7. Use Cases

This document describes the goal-oriented interactions supported by the NCA Data Collection and Compliance Management System. Each use case states preconditions, the main success scenario, alternate flows, exceptions and postconditions. It also records the current implementation status so that the use-case set can be read alongside the PRD-to-project gap assessment in Section 8.

Comparison basis: repository review of the supplied Django/Next.js project and the shared Product Requirements Document — Development Ready v1.1 (modified 4 August 2026). Statuses describe code and configuration evidence reviewed; they do not certify a production deployment or business sign-off.

7.1 Use Case Index

| ID | Title | Primary Actor | Project Status | PRD Alignment |
| --- | --- | --- | --- | --- |
| UC-01 | Manage Provider Profile and Contacts | NCA Administrator | Implemented | PRD core |
| UC-02 | Configure a Regulatory Form Template | NCA Administrator | Partial | PRD core |
| UC-03 | Activate a Reporting Period and Generate Obligations | NCA Administrator | Partial | PRD core |
| UC-04 | Start and Save a Manual Regulatory Return | Provider Data Entry User | Implemented | PRD core |
| UC-05 | Declare Field Status and Check Readiness | Provider Data Entry User | Partial | PRD core |
| UC-06 | Upload and Review KMZ Evidence | Provider Data Entry User / NCA Officer | Partial | PRD core |
| UC-07 | Submit a Return for Provider Approval | Provider Data Entry User | Implemented | PRD core |
| UC-08 | Officially Submit a Return to NCA | Provider Approver | Partial | PRD core |
| UC-09 | Review, Approve or Reject a Regulatory Return | NCA Officer | Partial | PRD core |
| UC-10 | Correct and Resubmit a Return | Provider Data Entry User / Provider Approver | Partial | PRD core |
| UC-11 | Monitor Submission Progress and Due States | NCA Officer | Partial | PRD core |
| UC-12 | Create and Manage a Compliance Flag | NCA Officer / Provider | Partial | PRD core |
| UC-13 | Generate and Record a Compliance Email Draft | NCA Officer | Partial | PRD core |
| UC-14 | Export Operational Submission Data | NCA Officer | Partial | PRD core |
| UC-15 | Request and Deliver a Curated Dataset | NCA Data Requester / NCA Administrator | Implemented (additional scope) | Beyond stated MVP |
| UC-16 | Manage Users, Roles and Provider Access | NCA Administrator | Partial | PRD core |
| UC-17 | Inspect the Audit Trail | NCA Administrator / Authorised Auditor | Partial | PRD core |
| UC-18 | Run Compliance Detection and Reminder Preparation | System / NCA Officer | Partial | PRD core |
| UC-19 | Report Feedback or a Technical Issue | Authenticated User / NCA Support | Partial (additional scope) | Beyond stated MVP |

7.2 UC-01 — Manage Provider Profile and Contacts

Description

An NCA Administrator creates and maintains the licensed provider record, its organisation link, licence details, status and notification contacts.

Preconditions

Administrator is authenticated with the NCA Administrator role.

The provider's category and licence information have been confirmed.

Main Flow

Administrator creates or opens the provider profile.

Administrator records the registered name, category, sector, licence details, addresses, primary email and phone.

Administrator adds active contacts with role/designation and notification preferences.

System preserves the provider profile and makes it available for assignment to reporting periods.

Alternate Flows

Administrator changes a provider status to Inactive, Suspended or Archived when the provider should not participate in new collection periods.

Exceptions

A provider user cannot be linked to a non-provider organisation.

Duplicate or invalid contact information must be corrected before use.

Postconditions

A provider master record and contact list exist for assignments, notices and portal access.

7.3 UC-02 — Configure a Regulatory Form Template

Description

An NCA Administrator configures a structured manual return with sections, fields, grids, options, units, instructions and KMZ requirements where applicable.

Preconditions

Administrator is authenticated.

The approved source form and its field map are available.

Main Flow

Administrator creates a form template for an approved form code.

Administrator creates ordered sections, scalar fields, fixed or repeatable grids, select options and KMZ requirements.

Administrator sets required flags, units, instructions and conditional relationships.

Administrator activates the form for use in a reporting period.

Alternate Flows

Administrator archives a template when it is no longer valid for new periods.

Exceptions

The current model prevents two templates with the same form code, so a new historical version cannot be created without redesign.

Formula and validation metadata can be stored, but their calculation and enforcement are not yet demonstrated.

Postconditions

A configurable template exists, but version history and full source-form fidelity remain release gates.

7.4 UC-03 — Activate a Reporting Period and Generate Obligations

Description

An NCA Administrator opens an annual, monthly or semi-annual collection period and generates one expected submission per assigned provider and form.

Preconditions

Active provider profiles and active form templates exist.

Opening date, due date and applicable provider/form scope are approved.

Main Flow

Administrator creates a reporting period with frequency, dates, forms and providers.

Administrator activates the period.

System generates expected-submission records for matching provider, category, sector and frequency combinations.

Administrator may assign an NCA officer and set a provider-specific due-date override.

Alternate Flows

A period may remain in Draft until the collection configuration is approved.

Exceptions

No reminder schedule is modelled on the period.

Due-date overrides have an audit event but no approval reason, extension request or decision history.

Postconditions

Expected submissions exist with separate workflow status and due state.

7.5 UC-04 — Start and Save a Manual Regulatory Return

Description

A provider data-entry user starts an assigned return, enters data section by section and returns later without losing work.

Preconditions

User is authenticated as a provider data-entry user for the assigned organisation.

The expected submission is Not Started or Correction Requested.

Main Flow

User opens an assigned return and starts a submission version.

System changes the expected submission to Draft.

User opens a form section and saves field and grid values.

System records who saved the section and recalculates completion.

Alternate Flows

User may leave and return to the draft while it remains editable.

Exceptions

System blocks entry when the submission is not in Draft or Correction Requested state.

Provider users cannot access another provider's submission through the access layer.

Postconditions

A draft version and section-value audit events exist.

7.6 UC-05 — Declare Field Status and Check Readiness

Description

A provider records a value or a meaningful non-filled state, with explanation where required, and checks readiness before approval.

Preconditions

A draft submission and its field/grid definition exist.

Main Flow

User enters a value or selects a field status.

For Not Applicable, Not Available or Not Required, user supplies an explanation.

System evaluates required fields, required fixed-grid cells and required KMZ uploads.

System displays blockers, section completion and overall completion percentage.

Alternate Flows

Conditional fields are excluded when the configured parent field does not have the configured value.

Exceptions

The current readiness service does not enforce type/range/coordinate/cross-field/formula rules described in the PRD.

No authorised NCA override for an incomplete official submission is implemented.

Postconditions

Submission readiness is available and blocks provider approval when required items remain incomplete.

7.7 UC-06 — Upload and Review KMZ Evidence

Description

A provider uploads KMZ evidence for an eligible fibre form and an NCA Officer reviews it.

Preconditions

The submission is editable and belongs to DC-DBS05 or DC-SUB03.

A matching KMZ requirement exists.

Main Flow

Provider selects the KMZ requirement and uploads a file within the configured size limit.

System checks the file's MIME sample and extension, stores metadata and writes an audit event.

NCA Officer downloads the file through the protected endpoint and records Accepted or Rejected with a note.

Alternate Flows

A required KMZ upload contributes to readiness and must exist before provider approval.

Exceptions

The implementation does not perform anti-malware scanning or deep KMZ validation.

The production Nginx configuration exposes `/media/`, which can bypass the protected download endpoint for uploaded files.

Postconditions

KMZ metadata, review state and audit activity are recorded.

7.8 UC-07 — Submit a Return for Provider Approval

Description

A provider data-entry user submits a complete draft to the provider approver.

Preconditions

The return is Draft or Correction Requested.

Readiness indicates that every required item is complete.

Main Flow

User selects Submit for Approval.

System rechecks readiness.

System changes the expected submission to Pending Provider Approval and records an audit event.

Alternate Flows

Provider approver may return the submission to Draft for internal correction.

Exceptions

System rejects the transition if a required field, grid cell or required KMZ upload is incomplete.

Postconditions

The submission awaits the provider approver's official action.

7.9 UC-08 — Officially Submit a Return to NCA

Description

A provider approver reviews a complete return and sends the official version to the NCA review workflow.

Preconditions

User is authenticated as Provider Approver for the provider organisation.

The return is Pending Provider Approval.

Main Flow

Approver opens the read-only return.

Approver may return it to Draft or select official submission.

System records the approver, submission time, workflow status and audit event.

System sets the due state using its current computation.

Alternate Flows

A correction resubmission is labelled Resubmitted when a prior correction action exists.

Exceptions

The system does not generate a provider receipt, NCA notification or PDF summary at official submission.

The due-state logic closes on submission, even before NCA approval; this is a valid operational choice but must be confirmed against the PRD's reporting rules.

Postconditions

The return is Submitted or Resubmitted and awaits NCA review.

7.10 UC-09 — Review, Approve or Reject a Regulatory Return

Description

An NCA Officer examines an official return, its values, history and eligible KMZ uploads, then approves, rejects or requests correction.

Preconditions

The return is Submitted, Under NCA Review or Resubmitted.

Officer is authenticated as NCA Administrator or NCA Officer.

Main Flow

Officer opens the submission and review history.

Officer reviews values, field statuses, comments and uploads.

Officer selects Approve, Reject, Request Correction, add an internal note or add a provider-visible comment.

System records ReviewAction entries and audit events.

Alternate Flows

A correction request may target a submission, section, field or grid cell.

Exceptions

There is no demonstrated transition into Under NCA Review when an officer begins work.

The PRD's separate accept/reject process for a non-filled explanation is not exposed as a distinct reviewer decision.

Postconditions

The expected submission enters Approved, Rejected or Correction Requested state.

7.11 UC-10 — Correct and Resubmit a Return

Description

A provider revises a return after NCA feedback and sends a new version through provider approval to NCA.

Preconditions

NCA has placed the expected submission in Correction Requested state.

Provider can see the provider-visible correction comments.

Main Flow

Provider starts a new submission version.

System changes the expected submission to Draft.

Provider revises data and submits for provider approval.

Provider approver officially resubmits to NCA.

Alternate Flows

NCA may target a field or grid cell with a specific correction comment.

Exceptions

Starting a correction creates a blank new version; prior values are not copied forward for comparison or selective editing.

The save endpoint allows editing any section while in Correction Requested, rather than enforcing the PRD's relevant-section/field reopening.

Postconditions

A new submission version exists; prior versions remain stored but a field-level carry-forward/diff workflow is incomplete.

7.12 UC-11 — Monitor Submission Progress and Due States

Description

An NCA Officer monitors expected submissions, workflow status, completion and calculated due state across collection periods.

Preconditions

Reporting periods and expected submissions exist.

Main Flow

Officer opens the NCA dashboard or expected-submission list.

System shows counts for Not Started, Draft, Pending Approval, Submitted, Under Review, Correction Requested, Resubmitted, Approved, Rejected, Due Soon and Overdue.

Officer filters the operational list and opens a provider or submission for follow-up.

Alternate Flows

Officer can assign a specific NCA officer to an expected submission.

Exceptions

The PRD's full dashboard filter set, required-field/KMZ completion measures, reminder status and operational charts are not all evidenced by the reviewed implementation.

Due-state refresh depends on calls or jobs; scheduled production execution is not configured in settings.

Postconditions

Officer has an operational view of current collection work, subject to scheduled-refresh reliability.

7.13 UC-12 — Create and Manage a Compliance Flag

Description

The system identifies an overdue, missing-data, incomplete or correction case and NCA staff manage its follow-up state.

Preconditions

An expected submission exists.

A compliance check has been run or an officer has identified a case.

Main Flow

System or officer creates a ComplianceFlag linked to the provider and expected submission.

Officer views the compliance queue and changes a flag to Open, Acknowledged, In Progress or Resolved.

Provider can view flags scoped to its own organisation.

Officer adds correspondence notes to the flag timeline.

Alternate Flows

Officer may generate an email draft directly from a flag.

Exceptions

The flagging task is available but no periodic beat schedule is configured.

Compliance status changes do not consistently create immutable AuditEvent records, and one draft workflow records Email Sent before a message has actually been sent.

Postconditions

A compliance flag and correspondence timeline exist, with the stated audit limitations.

7.14 UC-13 — Generate and Record a Compliance Email Draft

Description

An NCA Officer creates a template-based compliance draft for a provider and records its intended recipients and context.

Preconditions

An approved email template and expected submission or compliance flag exist.

Provider contacts have been reviewed.

Main Flow

Officer selects a template type and one or more expected submissions.

System resolves active reminder contacts or falls back to the provider primary email.

System substitutes the currently supported variables and creates an EmailLog draft.

Officer may manually mark the draft as sent and add correspondence.

Alternate Flows

The model supports opening, reminder, missing-field, correction, overdue, escalation, penalty-warning and final-notice template categories.

Exceptions

No actual compliance-email send operation, Outlook/Graph integration, delivery/NDR reconciliation, shared mailbox, inbound reply capture or approval gate exists.

Only a subset of templates is seeded and only a small subset of PRD placeholders is substituted.

Postconditions

A draft and a manual status record exist; delivery is not evidenced.

7.15 UC-14 — Export Operational Submission Data

Description

An NCA Officer creates an audited CSV export of submission data for an authorised operational purpose.

Preconditions

Officer is authenticated as an NCA operational user.

The requested submission scope is available.

Main Flow

Officer selects supported filters for workflow status, period, provider or sector.

System produces a long/narrow CSV with provider, period, submission and scalar field information.

System records an ExportLog and AuditEvent.

Alternate Flows

The data-request module can also generate approved CSV, XLSX or PDF artefacts from approved submissions.

Exceptions

The regular CSV exporter skips grid-only values and lacks several PRD filters and compliance/review columns.

No standard PDF submission summary or dashboard snapshot is implemented in the normal export module.

Postconditions

An auditable CSV is produced, but it is not yet the complete PRD export shape.

7.16 UC-15 — Request and Deliver a Curated Dataset

Description

An NCA Data Requester requests a scoped extract of approved data, and an NCA Administrator reviews, approves and generates an expiring artefact.

Preconditions

Requester has the NCA Data Requester role.

Approved submissions exist for the selected form and period scope.

Main Flow

Requester selects data sets, fields, periods, provider scope, format and purpose.

Administrator starts review and sets an expected delivery date.

Administrator requests changes, approves or rejects the request.

System fixes an approval manifest, generates the approved CSV/XLSX/PDF artefact and exposes it to the requester until expiry.

Alternate Flows

Requester can resubmit a changed request or withdraw it while eligible.

Exceptions

This workflow is not in the comparison PRD and needs stakeholder confirmation of ownership, retention and release policy.

Postconditions

A governed data-request record, immutable event log and private delivery artefact exist.

7.17 UC-16 — Manage Users, Roles and Provider Access

Description

An NCA Administrator creates users, links provider users to their organisation and manages active status and roles.

Preconditions

Administrator is authenticated.

The provider organisation exists before a provider user is created.

Main Flow

Administrator creates an NCA Administrator, NCA Officer, NCA Data Requester, Provider Data Entry User or Provider Approver.

System requires a provider organisation for provider roles.

Administrator can update a user and toggle active status.

System records user creation, update and deactivation events.

Alternate Flows

Provider approvers can return a submission to Draft during provider review.

Exceptions

MFA is only a user flag; no enrollment, challenge or enforcement flow is implemented.

Failed-login counters and locked-until fields exist, but failed attempts are not incremented and no lockout policy is applied.

Division/form/category/period assignment scopes for NCA officers are not enforced in the reviewed permissions.

Postconditions

Role and organisation isolation are in place, with MFA, lockout and finer scope controls outstanding.

7.18 UC-17 — Inspect the Audit Trail

Description

An authorised internal user searches activity records to understand who performed a significant system action and when.

Preconditions

User has authorised audit access.

Main Flow

User opens the audit log.

User filters by action, entity, actor or date range where supported.

System shows immutable AuditEvent records for covered actions.

User exports or reviews records according to access policy.

Alternate Flows

Data-request events are separately immutable and provide a lifecycle timeline.

Exceptions

Coverage is incomplete for compliance-flag state changes, email-draft/status changes, template/configuration changes and all download activity.

Audit records are application-immutable but do not yet include the signed/content-hash evidence described by the PRD template.

Postconditions

Auditable evidence exists for a substantial subset of core actions.

7.19 UC-18 — Run Compliance Detection and Reminder Preparation

Description

The system checks incomplete or overdue expected submissions, raises follow-up work and prepares reminders according to the collection schedule.

Preconditions

A reporting period is active and due dates exist.

Compliance templates are available.

Main Flow

A management command/task evaluates selected missing-data and overdue conditions.

System creates or updates compliance flags.

Officer reviews the flags and generates a suitable email draft.

Officer records follow-up progress.

Alternate Flows

Celery worker and beat services are present in the production Compose file.

Exceptions

No CELERY_BEAT_SCHEDULE is defined for the required daily due refresh, flag evaluation or PRD reminder cadence of 14/7/3 days and 1/7/14 days overdue.

The missing-data command is narrower than the central readiness service.

Postconditions

A manual/triggered compliance check can run; automatic reminder operations are not production-ready.

7.20 UC-19 — Report Feedback or a Technical Issue

Description

An authenticated user reports feedback or a technical problem with page context, and NCA support receives the record and optional email notification.

Preconditions

User is authenticated.

Main Flow

User opens feedback or report-problem controls.

User selects a category or severity, adds a subject and description, and submits the report.

System stores the FeedbackItem or SystemIssueTicket with page context.

System attempts to send support email when email settings are available.

Alternate Flows

A ticket can record Open, In Progress, Resolved or Closed status in the model.

Exceptions

No reviewed support-ticket assignment, acknowledgment, update or closure endpoint/workflow was found.

Support email failures are silent and not operationally monitored.

Postconditions

A feedback or issue record exists; service-management lifecycle is incomplete.

8. PRD-to-Project Gap Assessment

The matrix below compares the shared development-ready PRD with the implemented repository. P0 items should be addressed or formally accepted before a production or pilot launch. P1 items are material release/operational gaps. P2 items are lower-priority governance or scope decisions.

Important scope note: the project includes a governed internal data-request feature and Excel source-control backup uploads that are not in the PRD's stated V1 boundary. These are not automatically defects, but they need explicit product, records, privacy and security approval.

| ID / Priority | PRD requirement | Observed project condition | Gap and required action |
| --- | --- | --- | --- |
| G-01 P0 | All seven pilot forms must be source-mapped into approved manual templates. | The default seed creates only four generic templates with one general-information section; three required templates are not seeded and the source-form field maps are not present. | Create, validate and formally approve all seven field/grid/KMZ maps before pilot. This is a launch blocker. |
| G-02 P0 | Historical form versions must remain usable for old submissions. | FormTemplate.form_code is unique, which prevents multiple versions of the same form code. Updating a template can alter the historical rendering basis. | Replace the unique form-code model with a form family plus version identity; bind each expected submission to a frozen version. |
| G-03 P0 | Validate types, required rules, conditional rules, formulas, totals, grids and coordinates. | The project stores field type/formula/conditional metadata but readiness mainly checks presence, accepted non-filled status and KMZ existence. | Implement a validation-rule engine and show blocking/warning results with source/field-level explanations. |
| G-04 P1 | Use approved form frequencies and codes consistently. | The PRD describes DC-DBS05 as annual, while the project form-code label says semi-annual. The actual configuration needs a source-owner decision. | Resolve the canonical frequency before activating real periods or exports. |
| G-05 P0 | Reporting periods must have configurable reminder schedules. | ReportingPeriod has open/due dates, forms and providers but no reminder schedule, notification record or next-follow-up field. | Add schedule, recurrence, approval and execution history per period/provider/form obligation. |
| G-06 P1 | Provider-specific due-date changes must be approved and traceable. | A due-at override exists and is audited, but no reason, request, approver, extension decision or history is modelled. | Add extension/change-control records and calculate the effective deadline from approved history. |
| G-07 P1 | NCA may use an authorised override when a complete submission cannot meet ordinary blockers. | Provider approval is always blocked by readiness; there is no NCA override model or approval/audit flow. | Add an explicit exception/override workflow with reason, scope, approver, expiry and audit evidence. |
| G-08 P1 | Official submission must notify NCA and provide a provider confirmation/receipt. | OfficialSubmit records the workflow transition and audit event but does not produce a receipt, PDF or reliable notification. | Implement an approved confirmation event and receipt/PDF; link it to delivery evidence when email is enabled. |
| G-09 P0 | Correction requests should reopen only the relevant fields/sections and preserve prior values for comparison. | Starting a correction produces a new blank submission version. The save endpoint lets the provider edit any section while in correction state. | Clone prior values into a new version, lock unaffected areas and render a value-level diff/correction checklist. |
| G-10 P1 | Review must support acceptance/rejection of non-filled explanations and clear in-review evidence. | Review actions support comments and correction targets, but no separate explanation decision and no automatic Under NCA Review transition were found. | Add explicit review dispositions for non-filled reasons and a timestamped review-start event/state. |
| G-11 P0 | MVP needs stored email drafts plus a design that can safely add Outlook send/sync later. | Compliance mail is only drafted and manually marked Sent; no send operation, shared mailbox, Outlook/Graph design, delivery result, NDR or reply capture exists. | Adopt the shared-mailbox/Graph architecture before claiming email integration or delivery evidence. |
| G-12 P1 | Reminder, overdue and correction templates need the specified variables and approved wording. | Only four templates are seeded; substitutions are limited to provider, form, period, due date and workflow status. | Add controlled template versions and all required placeholders, including days until/overdue, missing sections/fields/KMZ, portal link and approved penalty reference. |
| G-14 P0 | KMZ uploads must be private, role controlled and malware scanned/validated where available. | The API samples MIME/extension but does not scan. Nginx serves `/media/` directly, exposing the uploaded storage path outside the protected download endpoint. | Remove public media serving for confidential uploads; use private object storage/controlled download and malware scanning. |
| G-16 P1 | Dashboards need the full operational metric and filter set. | Core counts are available, but the reviewed implementation does not evidence every PRD metric/filter/chart: required-field and KMZ completion, reminder state, provider category/form/assigned-officer/review filters and dashboard charts. | Create a dashboard acceptance matrix and implement/verify each stated metric/filter/chart. |
| G-17 P0 | CSV must include the canonical long/narrow shape for field and grid values plus compliance/review context. | The normal CSV exporter writes only values with a scalar field; grid-only entries are skipped. It also omits several requested columns and filters. | Export scalar and grid values, include required review/compliance columns, and verify a representative export for every form. |
| G-19 P0 | Audit must cover user, submission, upload, review, email, export and configuration actions. | AuditEvent is immutable in the application layer and covers many actions, but compliance updates/email status/template/configuration and all download actions are not consistently captured. | Define the audit-event catalogue, enforce emission centrally and add tamper-evident retention/export controls. |
| G-22 P0 | Production must use HTTPS and secure browser controls. | Production configuration sets secure cookies False, CORS uses HTTP origins, and Nginx publishes only port 80. | Terminate TLS, set secure cookies/HSTS as appropriate, use HTTPS origins and conduct a production security review. |
| G-23 P0 | Retention, backup and recovery rules must be defined before launch. | The PRD calls for retention rules and backups, but no policy implementation, legal hold, immutable archive, backup verification or restore test was found. | Approve records schedule and run documented backup/restore, retention and incident-recovery tests. (very important) need to look further into this |
| G-24 P0 | Due-state refresh, flagging and reminder timing must operate automatically. | Celery worker/beat containers exist, but no CELERY_BEAT_SCHEDULE is configured for daily refresh/flagging or 14/7/3 and 1/7/14 notification timings. | Configure idempotent periodic tasks, run history, health alerts and replay/reconciliation. |
| G-25 P0 | Pilot readiness requires source-approved form maps, due dates, pilot providers and configuration decisions. | The repository uses demo seed data and no evidence of approved all-form mapping, definitive Tower Main form code, pilot list or real collection configuration. | Create a signed pilot-configuration register and block period activation until it is complete. (new forms are being made so skip) |
| G-26 P1 | UAT must prove external compatibility and operational controls, not only backend behaviour. | The UAT matrix explicitly leaves Microsoft Excel/Google Sheets visual import and non-Chromium browser checks pending; SMTP delivery remains outside scope. | Complete named business UAT, provider UAT, mail-flow testing, spreadsheet/PDF checks and security/recovery tests. |
| G-28 P2 | Support and technical-issue handling should have a clear operational owner. | Feedback and issue records can be created, but no reviewed assignment/acknowledgment/resolution workflow or monitored mail failure path was found. | Add ticket ownership, SLA, status updates, audit and failure monitoring, or define an external helpdesk integration. |