PROJECT STATUS REPORT

NCA Data Collection System

Current status, priority gaps and two-workstream remediation plan

| Date | 10 August 2026 |
| --- | --- |
| Scope | Eleven partner findings reviewed against current code, data, tests and configuration |
| Overall position | Core workflow operates, but real NCA production data, integration and access controls remain incomplete |
| Verification | 21/21 backend tests passed; frontend compiled, type-checked and generated all pages |

Correction to finding 11 The requirement is the Industry Dashboard integration that is still outstanding. The existing NCA and provider operational dashboards are separate features and must not be used as evidence that the Industry Dashboard is complete.

Executive status

The platform has a functioning core submission workflow, controlled data-request downloads and operational dashboards. It is not yet ready to receive and distribute production regulatory data because the live form content, provider-to-form assignment, OneDrive analytics connection, user-role changes and Industry Dashboard integration are incomplete.

Only finding 5 is fully verified in code. Finding 1 has a working download path but lacks a data preview; the remaining findings need either implementation, formal NCA inputs or both.

Findings status

| # | Status | Current state and next action |
| --- | --- | --- |
| 1 | Partial | Governed CSV, XLSX and PDF downloads work once a request is approved and ready. Add a pre-download data preview, manifest, row count and expiry details. |
| 2 | Incomplete | Seven demo providers are present, but only four demo forms exist. Create an approved provider-to-form register and reconcile it to the source PRD and collection policy. |
| 3 | Missing | No OneDrive/Excel Graph, Power Query or scheduled analytics integration exists. The target analysis workbook needs to be supplied and its data contract agreed. |
| 4 | Missing | Forms record source reference, hash and mapping-complete status, but no field-level gap analysis, owner, severity, evidence or resolution workflow exists. |
| 5 | Verified | Data Entry to Provider Approver to NCA workflow passed automated tests. Carry out live UAT with real role accounts and a representative mapped form. |
| 6 | Incomplete | The entry engine supports real fields and grids, but every current form has only one General Information section, eight scalar fields and no grids. Real NCA forms are not loaded. |
| 7 | Not compliant | Provider Data Entry users can access Inquiries and direct compliance email links. Restrict official communication to Provider Approvers in both UI and API permissions. |
| 8 | Partial | NCA Officers can review submissions, manage compliance and export data, but cannot manage forms, providers, periods, governance, support or audit functions as requested. |
| 9 | Partial | Email is unique per user, but Viewer accounts have no division or grade attributes. Add these to identity data and create individual Viewer accounts. |
| 10 | Partial | Local JWT/password authentication works. NCA SSO, Entra/AD group mapping and working MFA are not integrated. Development and UAT can proceed before NCA integration. |
| 11 | Not integrated | This refers to the Industry Dashboard, not the current internal dashboards. No Industry Dashboard route, dataset, access model, visualization integration or refresh contract exists. |

Current provider and form position

The current local data contains seven demonstration providers and four active demonstration forms. All forms carry the source reference LEGACY-DEMO-NOT-FOR-PRODUCTION. Each has one General Information section, eight scalar fields and no grids; therefore the data-entry experience is technically functional but not populated with the real regulatory returns.

| Provider | Category | Current form |
| --- | --- | --- |
| ATC Ghana | Tower Operator | DC-ITC04 |
| AirtelTigo Ghana | MNO | MNO-MONTHLY |
| MTN Ghana Limited | MNO | MNO-MONTHLY |
| Vodafone Ghana Limited | MNO | MNO-MONTHLY |
| Busy Internet | ISP | DC-ISP06 |
| Surfline Communications | ISP | DC-ISP06 |
| StarTimes Ghana | Pay TV | DC-TB02 |

The previously supplied PRD assessment states that seven pilot forms are required. The exact authoritative provider-to-form register and canonical source-form list must be supplied by NCA before production configuration. Its G-11 reference concerns email/Graph integration, while UC-11 concerns progress monitoring; provider/form matching should instead be reconciled to the form-mapping and frequency requirements.

Industry Dashboard integration

Status: not integrated. The project currently has internal NCA operational dashboards and provider work dashboards only. There is no implemented Industry Dashboard route, data contract, visual component integration, refresh process or access model.

Decision needed: Before building it, confirm the following:

Target users and access level: public, NCA-only, provider-visible or a mixed model.

Approved metrics, aggregation rules, time periods and suppression thresholds for commercially sensitive data.

Source dataset: direct analytical view, curated export, OneDrive analysis workbook or another approved source.

Required visuals, filters, drill-down behaviour, export permissions and refresh frequency.

Ownership of metric definitions and a sign-off process for changes.

Recommended design boundary Keep the Industry Dashboard separate from the internal operational dashboard. Publish only aggregated, approved measures through a curated analytics API or scheduled dataset; do not expose raw provider-level data or direct production database credentials.

Authentication position

Development and UAT do not need to wait for the NCA identity integration. Local JWT/password accounts can continue to support form mapping, role testing and workflow validation. Production authentication cannot be finalized until NCA confirms its identity provider, group/claim mapping, MFA policy, provider-user approach and account lifecycle process.

Two-workstream implementation split

| Owner | Scope | Deliverables |
| --- | --- | --- |
| Workstream A | Data, forms and analysis integration | Provider-to-form register; form import and field-level gap analysis; requester preview; OneDrive analysis workbook integration; export/data-contract tests. |
| Workstream B | Workflow, access and identity | Live provider-to-approver UAT; approver-only official communication; NCA Officer RBAC expansion; Viewer division/grade identity; NCA authentication adapter; Industry Dashboard integration. |

Shared merge and acceptance gates

Agree the corrected PRD reference, formal role matrix and authoritative provider-to-form register before either workstream changes production configuration.

After real forms are loaded, rerun the Data Entry to Provider Approver to NCA flow against every representative form category.

Use the Viewer division/grade model to confirm which datasets and Industry Dashboard views each account may access.

Complete one joint UAT: entry of real form data, approver submission, NCA review, approved data request, preview/download, OneDrive refresh and Industry Dashboard data validation.

Immediate priorities

Obtain NCA-approved source forms and the provider-to-form obligation register.

Load and approve real form structures before relying on provider data entry.

Remove direct NCA email paths from Provider Data Entry users and enforce the restriction in the API.

Agree the Industry Dashboard specification and the OneDrive workbook data contract.

Finalize NCA Officer, Viewer, division and grade permissions before onboarding users.